EASTERN INTERNATIONAL UNIVERSITY

School of Computing and Information Technology

CSW 306 — Backend Development

Group Project Document — Formative Assessment [3] (50%)

EduTrack

Student Academic Management System — Backend API

| Course | CSW 306 — Backend Development (4 credits) |
| --- | --- |
| Instructor | Cuong Nguyen Xuan — cuong.nguyenxuan@eiu.edu.vn |
| Assessment | Project [3] — 50% — CLO 1, 2, 3, 4, 5 |
| Team (7) | Nguyen Sy Hoang (Lead), Duy Tran, Ngoc Hai, The Phuong, Nguyen Hoang, Trần Thanh Sang, Thành Nguyên |
| Stack | .NET 8 · ASP.NET Core Web API · EF Core 8 (Code-First) · SQL Server · Identity + JWT · xUnit |
| This document | Single source of truth: proposal + technical spec + team plan in one file |

# Table of Contents

# PART A — Project Overview

## 1. What We Are Building

EduTrack is the server-side backend for a university student academic management system. It exposes a secure RESTful Web API that lets an administration office manage students, teachers, departments, courses and class sections; lets students enroll in classes and view their own grades and GPA; and lets teachers enter grades for the classes they teach. No frontend is required — the API itself is the deliverable, demonstrated and tested through Swagger and Postman.

Its three genuinely different roles — Admin, Teacher, Student — make it a strong vehicle for the authentication/authorization chapter, and its grade/GPA logic provides real business rules beyond plain CRUD.

## 2. Objectives

- Build a layered ASP.NET Core Web API (Controller → Service → Repository/Data) following clean-architecture principles.

- Persist all data in SQL Server via EF Core Code-First with migrations and seed data.

- Secure the API with ASP.NET Core Identity, JWT, and role-based authorization (Admin / Teacher / Student).

- Implement real business logic in C#: enrollment capacity limits, weighted grade + GPA calculation, academic classification, and a grade-change audit log.

- Apply security best practices; write unit + integration tests; document with Swagger and Postman.

- Work as a team of seven using Git branching, PR reviews, and a shared board.

## 3. Scope

In scope: account & role management; student, teacher, department, course and class-section CRUD; enrollment with capacity constraints; grade entry restricted to the class's teacher; GPA & academic classification; statistics (counts by department, pass/fail, top students, academic warnings); grade audit log; authentication & authorization; validation; tests; API docs.

Out of scope (stretch goals): PDF/Excel export, a graphical frontend, email/SMS notifications, Docker / CI-CD.

## 4. Key Design Decisions

Three decisions that keep this aligned with CSW 306 Database is SQL Server (from Lab 1), accessed through EF Core Code-First with migrations — not MySQL. GPA calculation, academic classification, and the grade audit log are implemented in the C#/EF Core service layer, NOT as SQL triggers, stored procedures, or views — this matches how the course teaches data access and keeps all logic testable. PDF/Excel report export is an optional stretch goal, not a core requirement, to keep the scope on backend work.

## 5. Alignment with Course Learning Outcomes

| CLO | Requirement | How EduTrack satisfies it |
| --- | --- | --- |
| CLO1 | Apply key C# / OOP features | Entities, interfaces, DTOs, generic repository, LINQ, async/await, enums, dependency injection. |
| CLO2 | Use EF Core with databases in ASP.NET Core | Code-First DbContext, 1-n & n-n relationships, migrations, seeding, LINQ GROUP BY aggregates for statistics. |
| CLO3 | Develop server-side apps with ASP.NET Core | Controllers, routing, middleware, model binding & validation, unified response envelope, Swagger. |
| CLO4 | Apply authentication & authorization | Identity, JWT, role & policy authorization; Student/Teacher/Admin see different data; teacher-owns-class rule. |
| CLO5 | Work independently and in a team | Git workflow, per-member module ownership, PR reviews, shared ERD & board. |

# PART B — Technical Design

## 6. Technology Stack

| Area | Technology / Tool |
| --- | --- |
| Language / Runtime | .NET 8 (LTS), C# 12 |
| Web framework | ASP.NET Core Web API |
| ORM / Data access | Entity Framework Core 8 (Code-First + migrations) |
| Database | Microsoft SQL Server 2022 (Developer / LocalDB) |
| Authentication | ASP.NET Core Identity + JWT Bearer |
| Validation / mapping | FluentValidation + Data Annotations, AutoMapper |
| Logging / audit | Serilog / ILogger (grade-change audit written in the service layer) |
| API documentation | Swagger / Swashbuckle (OpenAPI) |
| Testing | xUnit, Moq, EF Core InMemory / WebApplicationFactory |
| Source control / PM | Git + GitHub (feature branches, PRs); GitHub Projects / Trello board |

## 7. Architecture & Project Layout

A layered architecture keeps responsibilities separated and testable; dependencies always point inward (Api → Application → Domain; Infrastructure implements Application interfaces).

| Project / Layer | Responsibility |
| --- | --- |
| EduTrack.Api | Controllers, middleware, filters, Program.cs, Swagger, DI, auth config, unified response envelope. |
| EduTrack.Application | Service interfaces & implementations (rules: enrollment, GPA, ranking, audit), DTOs, validators, mapping. |
| EduTrack.Domain | Entities, enums, domain interfaces — no external dependencies. |
| EduTrack.Infrastructure | EF Core DbContext, entity configs, migrations, repositories, Identity, JWT service, seeding, audit. |
| EduTrack.Tests | xUnit unit tests + integration tests. |

EduTrack.Domain/ Entities/, Enums/ (Gender, UserRole, Classification), Interfaces/ EduTrack.Application/ DTOs/, Interfaces/, Services/, Validators/, Mapping/ EduTrack.Infrastructure/ Data/ (AppDbContext, configs, migrations, DbSeeder), Repositories/, Identity/, Audit/ EduTrack.Api/ Controllers/, Middleware/ (exception, response wrapper), Program.cs EduTrack.Tests/ Unit/, Integration/

Controllers stay thin: validate input, call a service, return the response envelope. All rules live in Application services; all data access in Infrastructure repositories.

### 7.1 Unified response format (team standard)

Every endpoint returns the same envelope so the whole team (and any future frontend) can rely on it:

{ "success": true, "data": { ... }, "message": "OK", "statusCode": 200 }

## 8. Database Schema (Code-First, SQL Server)

EF Core code-first entities. All Id columns are int IDENTITY primary keys (except Identity's AspNetUsers). String lengths via [MaxLength]; scores use decimal(5,2).

### Department

| Column | Type | Constraints / Notes |
| --- | --- | --- |
| Id | int | PK |
| Code | string(10) | Required, unique |
| Name | string(120) | Required |

### Student

| Column | Type | Constraints / Notes |
| --- | --- | --- |
| Id | int | PK |
| StudentCode | string(20) | Required, unique index |
| FullName | string(120) | Required |
| DateOfBirth | DateTime | Required, past date |
| Gender | enum(int) | Male¦Female¦Other |
| Cohort | string(20) | e.g. K2023 |
| Email | string(150) | Required, unique, valid |
| Phone | string(20) | Optional |
| DepartmentId | int | FK → Department |
| UserId | string | FK → AspNetUsers (1-1) |

### Teacher

| Column | Type | Constraints / Notes |
| --- | --- | --- |
| Id | int | PK |
| TeacherCode | string(20) | Required, unique |
| FullName | string(120) | Required |
| Specialization | string(120) | Optional |
| Email | string(150) | Required, unique |
| DepartmentId | int | FK → Department |
| UserId | string | FK → AspNetUsers (1-1) |

### Course

| Column | Type | Constraints / Notes |
| --- | --- | --- |
| Id | int | PK |
| CourseCode | string(20) | Required, unique |
| Name | string(150) | Required |
| Credits | int | 1..10 |
| DepartmentId | int | FK → Department |

### Class (section / lớp học phần)

| Column | Type | Constraints / Notes |
| --- | --- | --- |
| Id | int | PK |
| ClassCode | string(20) | Required, unique |
| CourseId | int | FK → Course |
| TeacherId | int | FK → Teacher |
| Semester | string(20) | e.g. 2025-Q3 |
| MaxCapacity | int | > 0 |

### Enrollment

| Column | Type | Constraints / Notes |
| --- | --- | --- |
| Id | int | PK |
| StudentId | int | FK → Student |
| ClassId | int | FK → Class |
| EnrolledAt | DateTime | Set on create |
| — | — | Unique (StudentId, ClassId) |

### Grade (1-1 with Enrollment)

| Column | Type | Constraints / Notes |
| --- | --- | --- |
| Id | int | PK |
| EnrollmentId | int | FK → Enrollment, unique |
| Attendance | decimal(5,2) | 0..10 |
| Midterm | decimal(5,2) | 0..10 |
| Final | decimal(5,2) | 0..10 |
| Total | decimal(5,2) | Computed (§10.3) |
| Classification | enum(int) | Computed |

### AuditLog (grade changes — written in service layer)

| Column | Type | Constraints / Notes |
| --- | --- | --- |
| Id | int | PK |
| UserId | string | Who changed it |
| Action | string(40) | e.g. GRADE_UPDATE |
| Entity | string(40) | e.g. Grade#12 |
| OldValue | string(400) | JSON before |
| NewValue | string(400) | JSON after |
| At | DateTime | UTC timestamp |

AspNetUsers (Identity) carries the login, PasswordHash, role and an IsLocked flag; each links 1-1 to a Student or Teacher row.

## 9. API Contracts

Access: [*] public · [St] Student · [Te] Teacher · [Ad] Admin. All responses use the { success, data, message, statusCode } envelope. List endpoints support ?page & ?pageSize.

### 9.1 Auth & Accounts

POST /api/auth/register   [Ad]

| Request | { email, password, role, fullName } |
| --- | --- |
| Response | created user |
| Status | 201 · 400 · 409 email exists |

POST /api/auth/login   [*]

| Request | { email, password } |
| --- | --- |
| Response | { token, expiresAt, role } |
| Status | 200 · 401 |

GET /api/auth/me   [St/Te/Ad]

| Request | (JWT) |
| --- | --- |
| Response | current user + profile |
| Status | 200 · 401 |

GET /api/users · PUT /api/users/{id}/role · lock/unlock · reset-password   [Ad]

| Request | PUT { role } |
| --- | --- |
| Response | user list / updated |
| Status | 200 · 403 · 404 |

### 9.2 Directory (Departments, Courses, Students, Teachers)

GET /api/students   [Ad/Te]

| Request | ?search=&departmentId=&cohort=&sort=&page=&pageSize= |
| --- | --- |
| Response | paged students |
| Status | 200 |

POST/PUT/DELETE /api/students   [Ad]

| Request | student DTO |
| --- | --- |
| Response | created/updated |
| Status | 201/200/204 · 400 · 409 duplicate |

GET/POST/PUT/DELETE /api/teachers · /api/courses · /api/departments   [*] read / [Ad] write

| Request | entity DTO |
| --- | --- |
| Response | list / created |
| Status | 200 · 201 · 409 duplicate code |

### 9.3 Classes & Enrollment

GET /api/classes · GET /api/classes/{id}/students   [*] / [Ad,Te-owner]

| Request | filters / route id |
| --- | --- |
| Response | classes / roster |
| Status | 200 · 403 · 404 |

POST/PUT/DELETE /api/classes   [Ad]

| Request | { classCode, courseId, teacherId, semester, maxCapacity } |
| --- | --- |
| Response | created/updated |
| Status | 201/200/204 · 400 |

POST /api/enrollments · DELETE /api/enrollments/{id}   [St/Ad]

| Request | { studentId, classId } |
| --- | --- |
| Response | enrollment |
| Status | 201/204 · 409 full OR already enrolled · 403 |

### 9.4 Grades, GPA & Statistics

POST/PUT /api/classes/{classId}/grades   [Te-owner/Ad]

| Request | [{ enrollmentId, attendance, midterm, final }] |
| --- | --- |
| Response | saved grades (+ total/classification) |
| Status | 200 · 400 range · 403 not the teacher · 404 |

GET /api/students/{id}/grades · /gpa   [Ad/Te/self]

| Request | route id |
| --- | --- |
| Response | grades / { gpa, classification } |
| Status | 200 · 403 · 404 |

GET /api/stats/... (by-department, pass-fail, top-students, academic-warnings)   [Ad/Te]

| Request | ?semester= |
| --- | --- |
| Response | aggregated stats |
| Status | 200 |

GET /api/audit/grades   [Ad]

| Request | ?from=&to= |
| --- | --- |
| Response | grade-change history |
| Status | 200 · 403 |

## 10. Business Rules to Enforce

### 10.1 Accounts & access

- Emails and codes (Student/Teacher/Course/Class) are unique.

- A Student reads only their own profile, enrollments, grades, GPA. A Teacher acts only on classes they teach. Admin has full access.

### 10.2 Enrollment

- Reject enrollment if the class already has MaxCapacity enrollments (409 'class full').

- Reject if the student is already enrolled in that class.

### 10.3 Grades, GPA & classification (computed in C#)

- Only the teacher assigned to the class (or Admin) may create/update its grades; each component is 0–10.

Total = Attendance×0.1 + Midterm×0.3 + Final×0.6  (weights configurable).

GPA = Σ(Course.Credits × Total) / Σ(Course.Credits)

Classification: Giỏi ≥ 8.0 · Khá 6.5–7.9 · Trung bình 5.0–6.4 · Yếu < 5.0.

- Every grade create/update writes an AuditLog row (who, when, old→new) in the service — no SQL trigger.

### 10.4 Statistics (LINQ, not stored procedures)

- Counts by department, pass/fail rate, top students, academic-warning list computed with LINQ GroupBy / aggregates.

## 11. Roles & Permissions

| Role | Permissions |
| --- | --- |
| Student | Log in; view own profile, enrollments, grades & GPA; enroll into / drop open classes; browse courses & classes. |
| Teacher | View the classes they teach and their rosters; enter/edit grades for their own classes only. |
| Admin | Full CRUD on departments, courses, classes, students, teachers; manage accounts & roles; view all statistics and the grade audit log. |

## 12. Seed Data (DbSeeder)

- Roles: Admin, Teacher, Student.

- Users: admin@edutrack.edu, one seeded Teacher, one seeded Student — strong seed passwords.

- Data: Departments (IT, Business, Engineering), >=5 courses, >=3 classes, >=10 students, sample enrollments & grades so statistics return real numbers.

The seeder runs on startup when the database is empty so everyone has identical data after migrating.

# PART C — Team & Execution

## 13. Team & Assignment Sheets

Each member owns a vertical slice end-to-end: entity config → repository → DTOs → service (rules) → controller → tests → Swagger docs. Find your name — this is your contract.

| Member | Module |
| --- | --- |
| Nguyen Sy Hoang | Team Lead — Project Setup & Auth (+ Git integration, PR reviews) |
| Duy Tran | User & Profile Management |
| Ngoc Hai | Student & Teacher Management |
| The Phuong | Course, Class & Enrollment |
| Nguyen Hoang | Grades & Security |
| Trần Thanh Sang | Statistics & Reporting |
| Thành Nguyên | Documentation, Testing & DevOps (+ ERD, GitHub history) |

### Nguyen Sy Hoang  —  Lead · Setup & Auth

What you own:  The skeleton everyone builds on, and the login/security system.

Entities:  AppUser (Identity), Roles

Endpoints:  POST /api/auth/register · login · me · /api/users role/lock/reset

Tasks:

- Bootstrap solution, references, coding standards, response-envelope middleware (Week 1).

- Build AppDbContext, base repository, first migration, global exception handler, DbSeeder.

- Implement Identity + JWT (login, me); set up Admin/Teacher/Student roles & policies.

- Configure Swagger with a JWT auth button; manage GitHub (protect main/develop, review PRs).

Rules to enforce:

- JWT secret & connection string stay out of Git; passwords hashed by Identity.

- Every protected endpoint checks role; users only touch their own data.

Depends on:  Nothing — you go first so others can start. Unblock teammates fast.

### Duy Tran  —  User & Profile Management

What you own:  Accounts and role-based profile access.

Entities:  (over AppUser + Student/Teacher profiles)

Endpoints:  GET /api/users · PUT role · lock/unlock · reset-password · profile

Tasks:

- Role-based profile: Student sees own, Teacher sees own, Admin sees all.

- Admin account management: lock/unlock, reset password, assign role.

- Input validation (unique email, unique codes).

- Write 1–2 unit tests (duplicate email, locked account can't log in).

Rules to enforce:

- Only Admin manages accounts; a user edits only their own profile.

Depends on:  Hoang's Identity/Auth foundation (Week 1).

### Ngoc Hai  —  Student & Teacher Management

What you own:  The people in the system.

Entities:  Student, Teacher

Endpoints:  GET/POST/PUT/DELETE /api/students (search/filter/sort/paginate) · /api/teachers

Tasks:

- Create Student & Teacher entities + configs (unique codes).

- CRUD for students and teachers; wire Teacher 1-* Classes.

- Pagination / filtering / sorting for the student list.

- Validation (valid DoB, no duplicate code); unit tests.

Rules to enforce:

- Codes/email unique; only Admin creates/edits/deletes.

Depends on:  Hoang's DbContext & base repository (Week 1).

### The Phuong  —  Course, Class & Enrollment

What you own:  Courses, class sections, and students joining them.

Entities:  Course, Class, Enrollment

Endpoints:  GET/POST/PUT/DELETE /api/courses · /api/classes · POST/DELETE /api/enrollments

Tasks:

- Create Course & Class entities + Enrollment (many-to-many join).

- CRUD for courses and classes (semester, teacher, max capacity).

- Enrollment logic: block when full; no double-enroll; drop frees a seat.

- Write 1–2 unit tests for the enrollment logic.

Rules to enforce:

- No enroll if Enrollments == MaxCapacity; unique (student, class).

Depends on:  Ngoc Hai's Student/Teacher + Hoang's auth.

### Nguyen Hoang  —  Grades & Security

What you own:  Grades, GPA, and hardening the system.

Entities:  Grade, AuditLog

Endpoints:  POST/PUT /api/classes/{id}/grades · GET /api/students/{id}/grades · /gpa

Tasks:

- Grade entity; grade CRUD restricted to the class's teacher (and Admin).

- Compute Total, GPA and classification in the service layer (§10.3).

- Write the grade-change audit log in C#; add Serilog logging of grade ops.

- Security hardening: validation/sanitization + password-hashing review; unit tests.

Rules to enforce:

- Only the class's teacher (or Admin) enters/edits its grades; scores 0–10; every change audit-logged.

Depends on:  The Phuong's Class/Enrollment + Ngoc Hai's Student + Hoang's auth.

### Trần Thanh Sang  —  Statistics & Reporting

What you own:  Turning the raw data into numbers Admin/Teacher actually look at.

Entities:  (no new entity — reads across Student, Enrollment, Grade, Department, AuditLog)

Endpoints:  GET /api/stats/students-by-department · /pass-fail · /top-students · /academic-warnings · GET /api/audit/grades

Tasks:

- Build a StatisticsService using LINQ GroupBy / aggregates (COUNT, AVG, %) — no stored procedures.

- Implement the 4 statistics endpoints + the audit-log read endpoint (Nguyen Hoang writes the log entries; you expose them).

- Write unit tests per calculation: counts add up, pass/fail % correct, top-N ordered correctly, warning threshold correct.

- (Bonus if time allows) export a stats report to PDF/Excel — see §19 stretch goals.

Rules to enforce:

- Only Admin/Teacher can view statistics; only Admin can view the audit log.

Depends on:  Ngoc Hai's Student, The Phuong's Class/Enrollment, Nguyen Hoang's Grade + AuditLog.

### Thành Nguyên  —  Documentation · Testing · DevOps

What you own:  Making the whole thing correct, documented, and well-managed.

Entities:  (across all modules)

Endpoints:  (no new endpoints — ERD, tests, docs, Postman)

Tasks:

- Set up the xUnit + integration test project and the shared Postman collection.

- Write end-to-end tests (create student → enroll → grade → GPA) + 401/403 checks.

- Draw the complete ERD; write documentation (description, setup guide, API docs).

- Manage GitHub history with the lead; (bonus) Dockerize + CI/CD.

Rules to enforce:

- Nothing ships without passing tests; every non-public endpoint enforces authorization.

Depends on:  Everyone's modules — start ERD + test scaffolding Week 1–2.

## 14. Timeline & Milestones

Eight weeks aligned with the course chapters. Fill exact dates from the AAO calendar.

| Week | Focus & exit criteria | Owners |
| --- | --- | --- |
| 1 | ERD agreed; skeleton compiles; DbContext + first migration; basic Auth works. | Hoang + all |
| 2-3 | Student/Teacher + Course/Class CRUD complete and green in Postman. | Ngoc Hai, Phuong, Duy |
| 4 | Enrollment (many-to-many) + capacity rule; role authorization on all endpoints. | Phuong, Hoang |
| 5 | Grades + GPA/classification + audit log; security check. | N.Hoang |
| 6 | Pagination/filter/sort, logging, validation; Statistics & Reporting endpoints. | Ngoc Hai, Duy, Sang |
| 7 | Unit + integration tests; Swagger + Postman complete; bug fixes. | Thành + all |
| 8 | Report, slides, demo rehearsal, final submission. | Thành + all |

Milestone deadlines (fill in with the group) End of Week 3 — Directory CRUD works + seed loads for everyone. End of Week 5 — Enrollment + Grades + GPA functional (MVP feature-complete). End of Week 7 — Tests + docs done, bugs fixed. End of Week 8 — Final submission: code + tests + report + demo.

## 15. Ways of Working

### 15.1 Getting started (Day 1)

- Install: Visual Studio 2022 Community, .NET 8 SDK, SQL Server 2022 + SSMS, Git, Postman.

- Send the Lead your GitHub username to be added to the repo.

Bootstrap (Lead, Week 1):

dotnet new sln -n EduTrack dotnet new webapi -n EduTrack.Api ; dotnet new classlib -n EduTrack.Application dotnet new classlib -n EduTrack.Domain ; dotnet new classlib -n EduTrack.Infrastructure dotnet new xunit -n EduTrack.Tests ; dotnet sln add **/*.csproj # references: Application→Domain ; Infrastructure→Application,Domain ; Api→Application,Infrastructure

Everyone, each task:

git checkout develop && git pull git checkout -b feature/<module>-<task> # e.g. feature/enrollment-capacity # ...code + tests... then: dotnet test git commit -m "enrollment: block when class is full" && git push -u origin HEAD # open a Pull Request into develop; ask a teammate to review

### 15.2 Git rules

- Never push straight to main or develop — always branch → PR → review → merge.

- One task = one branch = one PR (keep small); clear commit messages (module: what).

- Run dotnet test before a PR; don't merge red tests; review a teammate's PR within a day.

- Never commit secrets, connection strings, or bin/obj (.gitignore).

### 15.3 Communication

- Weekly 15–20 min meeting: what I did / what's next / blockers.

- Ask early in the group chat — a blocker older than a day must be raised.

- Move your board card: To-do → In progress → Review → Done. Follow the API contract & response format exactly.

### 15.4 Definition of Done (per feature)

- Endpoint works, validated, authorized, returns the response envelope with correct status codes.

- Unit tests written and passing; documented in Swagger; added to Postman.

- PR reviewed, approved, merged into develop with green tests.

## 16. Test Plan

### 16.1 Unit tests

| Service | Cases |
| --- | --- |
| EnrollmentService | Full class → 409; duplicate enroll → 409; drop then re-enroll succeeds. |
| GradeService | Non-owner teacher → 403; component > 10 → 400; Total & classification correct. |
| GpaService | GPA weights credits correctly; classification boundary (7.9 vs 8.0). |
| StudentService | Duplicate code/email → 409; pagination page correct; filter by department. |
| AuthService | Duplicate email → 409; wrong password → 401; locked account can't log in. |

### 16.2 Integration tests

- Full flow: admin creates student → student logs in → enrolls → teacher grades → student sees grade & GPA.

- Anonymous → 401 on protected endpoints; Student → 403 on admin endpoints; Student A can't read Student B's grades.

- A grade change appears in the audit log.

## 17. Security Checklist (Chapter 7)

- Passwords hashed by Identity; enforce a password policy.

- JWT secret & SQL Server connection string in user-secrets / env vars — never in Git.

- DTOs at the API boundary (no entity binding) to prevent over-posting.

- Validate & sanitize all input; reject with 400 + messages (guards SQL injection / XSS).

- EF Core parameterized queries only — no string-concatenated SQL.

- Role/policy authorization on every non-public endpoint; owner checks on profile/grades.

- HTTPS enforced; CORS restricted; global exception handler hides stack traces.

- Grade operations audit-logged; Serilog request logging enabled.

## 18. Deliverables & Submission

- Complete ASP.NET Core Web API solution in a Git repository (clean history).

- SQL Server database via EF Core migrations + seed script.

- Swagger/OpenAPI docs + Postman collection for all endpoints.

- xUnit test project (unit + integration).

- Project report (architecture, ERD, API list, per-member contribution table).

- Live demo + presentation slides.

## 19. Optional Stretch Goals

- Export class lists / transcripts to PDF or Excel.

- Academic-warning notifications; refresh tokens; statistics caching.

- Dockerize (API + SQL Server) + CI/CD; a small frontend for the demo.

— End of Project Document —